BookBot plans into a polished, step-by-step, hackathon-ready document. It’s thorough, production-minded, and tuned for your constraints:

- Telegram for testing/demo (polling local machine)

- WhatsApp/Messenger Cloud API reserved for production/business rollout

- Local storage for prototype (SQLite/JSON) — migratable to cloud later

- Claude or GPT mini via OpenRouter as the LLM brain (cloud calls only)

- All tooling choices prioritized to be 100% free for prototype/demo (or free tiers and mockable)

Below is the full, clean blueprint you can paste into your hackathon doc. I organized it so judges see the problem → solution → tech → stepwise build → prompts/data → testing & roadmap. Read it, copy it, and tell me if you want it exported as a Google Doc / slide outline.

# BookBot — Full Project Plan (Polished, Step-by-Step)

## 1. Executive Summary

BookBot is a conversational AI agent that helps users search books, get summaries/recommendations, and place prototype orders with simulated courier booking. It’s a hackathon-ready system that runs locally for demos, uses Claude Sonnet 4.5 via OpenRouter for conversational intelligence, and uses Telegram for testing and WhatsApp for production roll-out.

Primary goals for the hackathon:

- Demonstrate an end-to-end AI workflow (chat → book search → order → courier tracking)

- Keep infrastructure local and free for prototype (no recurring costs)

- Provide a migration path to production (WhatsApp, cloud DB, real courier)

## 2. Problem Statement (Why BookBot Matters)

Users struggle to find, evaluate, and order books quickly via messaging platforms. BookBot solves:

- Overwhelm when searching for books

- Lack of instant summaries/recommendations in chat apps

- Friction in ordering and booking delivery for physical books

Hackathon objective: show a working prototype that proves the UX and the AI pipeline.

## 3. High-Level Solution

User chats (Telegram) → BookBot interprets intent → searches a book source (a bookstore scrape) → returns options → user picks → BookBot confirms and simulates order creation → simulates courier booking via SteadFast API (or mock) → returns tracking details. LLM (Claude Sonnet 4.5 via OpenRouter) powers conversational flows, Q/A, summaries, and intent classification.

## 4. Architecture Diagram (text)

User (Telegram)  <-->  Local Bot (Python)  <-->  OpenRouter (Claude Sonnet 4.5)

│

├─ Book Search ( BeautifulSoup scraper from a demo book store website)

├─ Local Storage (SQLite / JSON)

├─ Courier (SteadFast API OR Mock)

└─ Dashboard (Streamlit / Gradio) -- Local

## 5. Final Tooling & Why (Prototype, fully free-friendly)

- Chat interface (testing): Telegram Bot API — 100% free; quick polling on local host.

- Chat interface (production): WhatsApp Cloud API — production-level UX (Meta approval needed; not free at scale).

- LLM (brain): OpenRouter API → Claude Sonnet 4.5 or gpt mini or claude — free testing credits available; cloud calls only (no heavy local compute). Fallback: Hugging Face hosted models.

- Backend / Bot runtime: Python + python-telegram-bot for polling; FastAPI if you want webhook version later.

- Book data:or BeautifulSoup scrape of a chosen bookstore site for prototype realism.

- Storage (prototype): Local SQLite (recommended) or JSON files — zero cloud cost.

- Courier: SteadFast API (use sandbox or mock responses to remain free).

- Dashboard / Visualization: Streamlit— run locally.

- Optional RAG / embeddings: SentenceTransformers + FAISS (local) — only if you want retrieval-augmented answers from book text.

- Dev helpers:, requests, sqlalchemy (optional), pytest for tests.

- Local testing exposure: Ngrok (optional) if you need webhook testing — free tier works for demo.

## 6. Data & Context Requirements (what to collect & how to use it)

### Short-term conversation context (in memory)

- Keep last 6–8 messages (user + bot) to preserve coherent dialogs and followups.

### Persistent user metadata (stored locally)

- user_id (Telegram id), display_name, preferred language, optional contact phone (if user provides).

### Catalog / Book metadata (fetched & cached)

- title, authors, isbn, thumbnail_url, description, price(if scraped), vendor_url.

Cache search results locally to avoid over-querying the Google Books API during demos.

### Orders (local DB)

- order_id (UUID), user_id, book_isbn, title, status, address, created_at, tracking_id.

### Logs

- Minimal logs of user messages and LLM responses (for debug & demo). Avoid storing sensitive PII.

### (Optional) Embeddings store

- Chunked text embeddings of book content for RAG answers (FAISS local).

## 7. Conversation & Prompt Strategy (critical)

### System prompt (single, stable)

You are BookBot, a concise and polite assistant that helps users find and discuss books and place prototype orders. Always confirm user intent for an order; ask clarifying questions only when necessary. Prefer short replies for chat. Use Bangla if user writes in Bangla; otherwise use English.

### User prompt pattern for search

- Prepend: system message + last N turns

- Action:

  - If message shows intent “search”: call Google Books / scraper, present top 3 results.

  - If message requests summary: LLM answers using the book description (or general knowledge).

  - If message is “place order”: bot asks for address → confirmation → create order.

### RAG prompt (if using embeddings)

- Retrieve top-3 relevant chunks for the book query

- Add them in the system content: “Use the following excerpts to answer: ”

- Then append user question.

### Temperature & tokens

- Use temperature=0.2 for stable, concise replies

- Limit max_tokens sensibly (e.g., 300–600) for cost control

## 8. Dataflow: Step-by-Step Workflow (User journey)

### Flow A — Search & Info

- User msgs: “Find me ‘Atomic Habits’”

- Bot classifies intent (simple keyword/intent check) → triggers Book Search

- Bot queries Google Books (or scrapes store) → caches results

- Bot returns top 3 results with short bullets and selection numbers

- User selects (e.g., “1”) → bot shows details & asks “Want to order this? Reply YES to confirm”

### Flow B — Chat / Summarize

- User: “Summarize chapter 1 of ‘...’” or “Recommend similar thrillers”

- Bot: if RAG available, retrieves chunks and prompts LLM; else uses LLM general knowledge

- Bot returns concise summary / recommendation

### Flow C — Order & Courier (Prototype)

- User confirms order

- Bot asks for address + phone confirmation (collect minimal PII)

- Bot creates order_id, saves to SQLite

- Bot calls SteadFast API sandbox OR simulates booking and receives tracking_id

- Bot sends order confirmation + tracking to user; updates local DB

- Admin can change delivery status via Streamlit dashboard (simulate tracking updates)

## 9. Implementation Plan — Detailed Steps & Code Map

### Project structure (recommended)

bookbot/

├─ bot.py                 # Telegram handlers + LLM integration

├─ books.py               # search functions (GoogleBooks, scraper)

├─ orders.py              # SQLite ORM or helpers

├─ courier.py             # steadfast wrapper + mock mode

├─ rag.py (optional)      # embeddings + FAISS helpers

├─ dashboard.py           # Streamlit admin UI

├─ utils.py               # prompt builder, language detection

├─ .env

└─ requirements.txt

### Key modules & responsibilities

- bot.py:

  - Handlers: /start, /help, text handler

  - chat_handler: routes to intent_classifier (search/order/chat)

  - Calls call_llm() for conversational responses

- books.py:

  - search_google_books(query) → returns top N items

  - scrape_store(query) → fallback if needed

- orders.py:

  - create_order(user_id, book, address)

  - update_order_status(order_id, status, tracking_id)

- courier.py:

  - book_shipment(order) → calls SteadFast sandbox OR returns mock TRK...

- dashboard.py:

  - Simple Streamlit app: list orders, change status, show logs

### Example LLM call (Python)

import requests

def call_llm(system_prompt, messages, model="google/gemini-2.5-pro-exp-02-05"):

payload = {"model": model, "messages": [{"role":"system","content":system_prompt}] + messages, "max_tokens":400, "temperature":0.2}

headers = {"Authorization": f"Bearer {OPENROUTER_KEY}"}

r = requests.post("https://openrouter.ai/api/v1/chat/completions", json=payload, headers=headers, timeout=30)

r.raise_for_status()

return r.json()["choices"][0]["message"]["content"]

## 10. Local Storage Design (SQLite schemas)

### users (optional)

CREATE TABLE users (

user_id TEXT PRIMARY KEY,

display_name TEXT,

language TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

### orders

CREATE TABLE orders (

order_id TEXT PRIMARY KEY,

user_id TEXT,

isbn TEXT,

title TEXT,

address TEXT,

status TEXT,

tracking_id TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

### logs

CREATE TABLE logs (

id INTEGER PRIMARY KEY AUTOINCREMENT,

user_id TEXT,

message TEXT,

response TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

## 11. Error Handling & Fallbacks

- LLM fails / rate limit: reply with a friendly fallback: “Sorry, I’m overloaded — here’s a cached result or a short manual summary.” Cache a few canned summaries for top titles to avoid dead ends.

- Google Books quota exhausted: switch to local mock JSON or scraper (if safe/legal) or offer to try later.

- Courier API fails: keep order pending and ask user to retry; admin can mark orders manually via dashboard.

- Connectivity issues: bot reports “Temporarily offline” and logs the event.

## 12. Testing & Demo Checklist (what to show judges)

- Start local bot (polling) and show /start.

- Search flow: “Find me ‘Atomic Habits’” → show 3 results.

- Chat flow: “Summarize in 3 bullets” → LLM reply.

- Order flow: choose a result → provide address → confirm order → show order_id + tracking_id.

- Admin: open Streamlit → show order row and change status to Delivered → bot notifies user of updated status.

- Simulate LLM outage and show fallback behavior.

## 13. Roadmap — Prototype → Production

### Hackathon Prototype (0–2 weeks)

- Running Telegram bot locally + OpenRouter LLM

- Google Books search + local caching

- SQLite storage + mocked SteadFast booking

- Streamlit admin dashboard

### Short-term Production (1–3 months)

- Migrate to FastAPI webhooks + Render/Heroku for hosting

- Switch chat frontend to WhatsApp Cloud API (business verification & approval)

- Move DB to Supabase / Postgres (cloud)

- Integrate real SteadFast production API credentials

### Long-term Scale (6–12 months)

- Add RAG using FAISS / Pinecone for detailed book-content Q&A

- Analytics, AB testing on prompts and UX flows

- Multi-language support with automatic language detection and localized responses

- Monetization: affiliate links, partner bookstores, or SaaS for vendors

## 14. Feasibility & Risks

Feasible for hackathon: Yes — local bot + OpenRouter LLM + Google Books + SQLite is well within scope.
 Main risks: LLM quota exhaustion (mitigate via caching/fallbacks), scraper legal issues (use public APIs), WhatsApp approval delays for production.
 Mitigations: Caching, mock data, Telegram for demo, prepare canned responses.

## 15. Projected Impact (demo / 1-yr projection)

- Hackathon demo: impress judges with a full conversational flow: search → chat → order → tracking.

- 1 year (if scaled): potential to reach thousands of daily users in local markets; integrate with local vendors & courier networks to drive e-commerce for small bookstores.

## 16. Deliverables (what you’ll submit to judges)

- Concept doc (this plan)

- Live demo on laptop: Telegram bot + Streamlit dashboard

- Minimal repo with code modules (bot.py, books.py, orders.py, courier.py)

- A short demo video (2–3 min) showing flows in case of connectivity issues at presentation

## 17. Final Practical Notes & Tips

- Keep the system prompt stable and use low temperature for consistent answers.

- Cache results aggressively to avoid API limits during demo.

- Limit stored PII — never store payment info in the hackathon prototype.

- Prep canned scenarios and sample user messages for a smooth demo.

- Use Telegram for testing; clearly state in submission that production channel will be WhatsApp (roadmap included).

If you want, I’ll now:

- Generate the exact system prompt + 8 tuned prompt templates (search, summary, order confirmation, tracking update, fallback reply, RAG injection, language detection, intent short-classifier) ready to paste into your code; and

- Produce the actual orders.py (SQLite helper) and courier.py (SteadFast mock) code files for your repo.

Pick one (prompts OR code helpers) and I’ll generate them next.